## Slide 1
MODULE 15
What finished looks like
A draft is unfinished.
Finished means the register shows it signed and the PDF opens.
Every No or Fail has a comment.
Names are full names. Companies are picked from the list.
Quantum Facades · Hub training
Notes: A draft is unfinished. Finished means the register shows it signed, the PDF opens, every required box is filled, every No or Fail has a comment, and the photos are on the form. Names are full names. Companies are picked from the list. On Gateway, attendance waits for a matching induction. Close-out forms stay open until the action is done, and then they are signed closed.

## Slide 2
ON THE REGISTER
Signed, with a PDF. Draft, without one.
Show one signed row and the PDF button.
Show the difference from a draft row.
Do not open a row full of personal names.
Quantum Facades · Hub training
Notes: Show one signed row, the PDF button, and the difference between that and a draft row. Do not open a row full of personal names.

## Slide 3
WHICH FORM
Use the six tabs
Today is Daily.
The week is Weekly.
An area or a product is QA.
A person or a permit is SHEQ.
A machine is Plant.
A delay or a flashing is General.
Quantum Facades · Hub training
Notes: End on the six tabs. Today is Daily. The week is Weekly. An area or a product is QA. A person or a permit is SHEQ. A machine is Plant. A delay or a flashing is General. Do not invent a spreadsheet beside the Hub for the same record.

## Slide 4
WHEN IT GOES WRONG
The PDF will not open
The form was never issued.
Open it and Sign and issue.
Or find the draft and finish it.
Quantum Facades · Hub training
Notes: If the PDF will not open, the form was never issued. Open it and Sign and issue, or find the draft and finish it.